# ZapTill's own sign-in — plan to replace Supabase Auth

Plan only, 2026-10-26, branch shared-components. No application code is changed by this document. It goes with docs/VPS-MIGRATION-PLAN.md (the move to one server) and docs/PLATFORM-MOVE-OVERVIEW.md (the short version for the owner).

Owner, 2026-10-26: "while we are doing the shared components work think of implementing auth on our own, it's a project also, we can do the two in one go."

Contents

- 1. Inventory of every sign-in flow today

- 2. Design

- 3. Server changes

- 4. Moving the existing accounts

- 5. Security review checklist (OWASP ASVS 4.0, level 2 items that apply)

- 6. Test plan

- 7. Rollout

The short answer: ZapTill already runs most of its own sign-in. Every session — owner, partner, manager, cashier, till, technician, admin — is a ZapTill token signed with ZapTill's keys, renewed through ZapTill's own refresh tokens (migration 13, rotation with reuse detection, A88/D13), with ZapTill's own second step (A391), reset codes (A402) and lockouts (A494). Supabase Auth is used for one thing: it stores the owners' and partners' email + password and checks it, plus a few account chores (create, change email, set password, read the email). The web dashboard also keeps a second, Supabase browser session, used for page gating, the live counters and one logo upload. Replacing Supabase Auth is therefore mainly a credential store and about 30 call sites — not a new sign-in system.

# 1. Inventory of every sign-in flow today

| # | Flow | Who | Credential checked by | Session issued by | Files |
| --- | --- | --- | --- | --- | --- |
| 1 | Password sign-in to the web dashboard | owner | Supabase Auth (authClient.auth.signInWithPassword, routes/auth.ts:733); then the browser signs in to Supabase again itself (LoginPage.tsx:176) | ZapTill (JWT_SECRET, access 15 min, refresh 30 days, ownerLogin: true) + a Supabase browser session | routes/auth.ts /login, lib/ownerBusiness.ts, apps/dashboard/src/pages/LoginPage.tsx, context/AuthContext.tsx |
| 2 | Partner sign-in (A550) | a staff member the owner lets into the full dashboard | Supabase Auth (same /login), then the link: business_settings.web_partners (the owner's grant) and the account's app_metadata.zaptill_partner (business → person) | ZapTill (webPartner, partnerBranches, allBranches; re-checked at every renewal) | lib/webPartners.ts, routes/auth.ts partnerSignIn, /refresh |
| 3 | Partner invite / revoke | owner | creates a Supabase account with an unusable password (auth.admin.createUser) or finds the existing one (auth.admin.generateLink magic link, not sent), writes app_metadata (updateUserById); revoke clears the link | — (the invitee sets a password with the A402 code) | routes/staff.ts:193-196, 809-813, 873 |
| 4 | Client created in the admin portal | ZapTill admin | auth.admin.createUser with the owner's first password, email_confirm: true | — | routes/admin.ts:469 |
| 5 | Legacy self-onboarding | (owner) | browser supabase.auth.signUp, server auth.getUser(token) | — | apps/dashboard/src/pages/OnboardingPage.tsx, routes/onboarding.ts:49 |
| 6 | Owner email changed by the admin | ZapTill admin | auth.admin.updateUserById(email) | — | routes/admin.ts:1114 |
| 7 | Owner password reset by the admin (A495) | super admin | setOwnerPassword → auth.admin.updateUserById(password) | revokes the owner's browser sessions | routes/admin.ts:1045, lib/passwordReset.ts |
| 8 | Forgot password / reset code (A402) | owner, partner | ZapTill code (6 digits, 15 min, 5 tries, password_reset_codes, migration 124); the new password is written to Supabase Auth (updateUserById), email read with getUserById | revokes every browser session (revokeBrowserSessions) | lib/passwordReset.ts, routes/auth.ts /password/forgot, /password/reset |
| 9 | Change password, forced first change (A568) | owner, partner | current password checked by Supabase Auth (signInWithPassword, routes/auth.ts:2066); set by setOwnerPassword; the browser then signs in to Supabase again (ForcePasswordChangePage.tsx:38) | the current session kept, others revoked | routes/auth.ts /password/change, ForcePasswordChangePage.tsx |
| 10 | Sign-in codes / second step (A391, A398) | admins, owners, managers, partners | ZapTill: emailed code or TOTP (lib/loginOtp.ts, migration 119, OTP_PEPPER), trusted-device token; per client switch login_codes | — | lib/loginOtp.ts, routes/auth.ts /otp/* |
| 11 | Sessions: renew, sign out, current session | everyone with a ZapTill token | ZapTill refresh_tokens (sha256 of the token, session_id, device_hint, replaced_by — migrations 13, 84; chain-based replay detection lib/refreshGrace.ts; A477 handshake /refresh/ack) | ZapTill | routes/auth.ts /refresh, /refresh/ack, /logout, /session; lib/tillSessions.ts |
| 12 | Supabase-token fallback in requireAuth | owner | Supabase JWT (SUPABASE_JWT_SECRET), accepted only while sign-in codes are off (LOGIN_OTP=off) | — | middleware/auth.ts:320-404 |
| 13 | Staff invite email | owner | auth.admin.inviteUserByEmail (creates a Supabase account a cashier never uses — staff sign in with a PIN) | — | routes/staff.ts:544 |
| 14 | Owner's email for jobs and notices | — | auth.admin.getUserById | — | jobs/cloudPlanReminders.ts, jobs/dailySummary.ts, jobs/lowStockChecker.ts (2), jobs/ownerAlertsData.ts, lib/ownerBusiness.ts, routes/auth.ts:1200, 2063, routes/staff.ts:193 |
| 15 | Till joins the business (enrolment code), till signs itself back in (device secret), machine binding (A415, A477) | the till | ZapTill (single-use code; device_secret_hash; till identity) | ZapTill (till's own session, no person) | routes/auth.ts /enrol/redeem, /device-token; lib/deviceGrant.ts, lib/tillIdentity.ts |
| 16 | PIN sign-in on a till and the web POS; set PIN | managers, cashiers | ZapTill (bcrypt PIN hashes in users, attempts and lockout lib/pinAttempts.ts, A494) | ZapTill (surface, pinSignIn, branch-scoped) | routes/auth.ts /pos-login, /verify-pin, /set-pin; web POS tokens swiftpos_pos_token |
| 17 | Technician tokens | technicians | ZapTill, Ed25519 (TECH_SIGNING_PRIVATE_KEY / _PUBLIC_KEY), verified offline on the till | — | lib/techToken.ts, routes/tech.ts |
| 18 | Admin portal sign-in | ZapTill staff | ZapTill: admin_users.password_hash (bcrypt 12, dummy hash for unknown emails), OTP, account re-read every request (A495) | ZapTill (ADMIN_JWT_SECRET, 8 h, sessionStorage) | routes/admin.ts, middleware/adminAuth.ts, apps/admin/src/AdminPortal.tsx |
| 19 | Kitchen display token | KDS screen | ZapTill (long-lived, branch-scoped, version-revocable, migration 137) | ZapTill (surface: 'kds') | routes/kitchen.ts, middleware/auth.ts |
| 20 | The till's push channel (A531) | the till | the same requireAuth as every request | — | lib/liveHub.ts |
| 21 | Branch-server shop network (A489, A496) | tills at a branch | certificate pinned on the LAN | — | apps/desktop/src/main/lanTls.ts (not affected by this plan) |
| 22 | Ops events, GitHub releases | machines | OPS_INGEST_TOKEN, GITHUB_RELEASES_TOKEN | — | unaffected |

Count. Of 22 flows, 14 depend on Supabase Auth in some way (1–14), 8 are already ZapTill's alone. In code: 23 server call sites in 11 files (getUserById 12, updateUserById 4, createUser 2, signInWithPassword 2, generateLink 1, inviteUserByEmail 1, getUser 1), plus the requireAuth Supabase-token branch, plus 8 Auth calls, 2 Storage calls and 1 Realtime channel in 7 dashboard files.

Token storage in browsers today: the dashboard keeps ZapTill's access and refresh tokens in localStorage (swiftpos_access_token, swiftpos_refresh_token, swiftpos_pos_token, swiftpos_pos_refresh_token) and sends them as Authorization: Bearer; no cookies, so no CSRF exposure today. The admin portal keeps its token in sessionStorage. The Supabase browser session sits in localStorage too.

# 2. Design

## Accounts

A new table accounts (in public, service role only, RLS on with no policy, like the other platform tables):

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid, primary key | the same id as auth.users.id — so businesses.owner_id and every partner grant keep pointing at the same person |
| email | text, not null | stored lower-case and trimmed; unique index on lower(email) |
| password_hash | text, null | bcrypt ($2a$… imported, $2b$12$… new); null = no password yet (an invitee) |
| password_changed_at | timestamptz | used to refuse tokens issued before a password change |
| email_verified_at | timestamptz | imported from email_confirmed_at |
| status | text: active, disabled | banned_until / deleted_at imported as disabled |
| failed_count, locked_until | int, timestamptz | the A494 account lock made durable (today it is per process, in memory) |
| last_sign_in_at, created_at, updated_at | timestamptz |  |
| session_version | int, default 1 | bumped by "sign out everywhere" and by a password or email change |

A second table account_links replaces app_metadata.zaptill_partner (A550's second record): (account_id, business_id, user_id, kind = 'partner', created_at), unique (account_id, business_id). Only the server writes it, as only the service role could write app_metadata. The owner's grant (business_settings.web_partners) stays as it is; both records stay required at every sign-in and renewal, exactly as A550 designed. Owners need no link: businesses.owner_id = accounts.id is the link, as today.

After the import, a migration repoints the foreign keys that named auth.users (businesses.owner_id, stock_movements.created_by) to accounts(id) (docs/VPS-MIGRATION-PLAN.md § 6). A small compatible auth.uid() function stays for the 149 RLS policies.

## Passwords

- bcrypt, cost 12 (the server already uses bcrypt 6 at cost 12 for PINs and admin passwords). Imported Supabase hashes are bcrypt ($2a$10$…, to be verified — § 4); Node's bcrypt checks $2a$ and $2b$ alike. On a successful sign-in with a cost-10 hash, the password is re-hashed at cost 12 (transparent upgrade). argon2id would need a second native module and could not check the imported hashes, so bcrypt is the right choice here; bcrypt at cost ≥ 10 meets OWASP ASVS L2.

- bcrypt reads only the first 72 bytes: new passwords are limited to 72 bytes (UTF-8) with a clear message, instead of today's 128 characters (passwordProblem), so no part of a password is silently ignored.

- Policy: at least 10 characters for new passwords (today 8; existing passwords keep working), not only spaces, not the email, not in a list of the 10,000 most common passwords shipped with the server (no outside call). Decision for the owner: 10 or 12 (ASVS asks 12).

- Unknown email: one comparison against a dummy hash, the same answer and timing as a wrong password (the admin portal already does this, A495).

## Rate limits and lockout

Kept as they are: the /api/auth limiter (authLimiter, A494/A505 keys), the per-account lock (pinAttempts.ts accountLocked / noteAccountFailure, A507 tells the account), PIN attempts. The account lock moves to accounts.failed_count / locked_until so it survives a restart. The wrong-password answer stays the same word for word for every reason (A550: never tell a revoked partner their password was right).

## Tokens and sessions

Already in place and kept: access token 15 minutes, refresh 30 days, refresh tokens stored as a sha256 hash with jti, session_id, device_hint, rotated on every use with replaced_by and chain-based replay detection (lib/refreshGrace.ts: a lost response is reissued, a real replay revokes the session), the permissions version check (pv), the A494 re-read of the person at every renewal, the A477 till handshake. Added:

- Key id and rotation. Tokens get a kid header. JWT_SECRET stays the key for kid k1 (so every live session survives the move); a new optional JWT_KEYS holds {kid: secret} for the next key. Signing uses the newest key, verification accepts every listed one; a key is removed after 30 days (the refresh lifetime). The same for ADMIN_JWT_SECRET. Moving to Ed25519 for access tokens (as the technician tokens already use) is possible later; not needed now.

- Revocation on password change, email change, role change. Password and email changes already revoke the browser sessions (revokeBrowserSessions); with session_version in the token, an access token issued before the change is refused at once instead of living out its 15 minutes. Role and permission changes are already covered by pv (PERMISSIONS_CHANGED).

- Sessions page and "sign out everywhere". Settings › Security lists the account's open sessions from refresh_tokens (device, IP, last renewal, this browser marked), with "Sign out" per row and "Sign out everywhere" (revokes the rows, bumps session_version). Tills' own sessions are never listed or revoked from here (A406/A415).

- Audit entries (in the existing audit log, never with a password, code or token): sign-in succeeded / failed / locked, second step passed / failed, password set / reset / changed, email changed, session revoked, partner link added / removed, account created / disabled.

## Email verification and resets

- Accounts made by the admin portal are verified by definition (the admin typed the email), as today (email_confirm: true). A changed email gets a 6-digit code to the new address before it takes effect, and a notice to the old one.

- Forgot password, reset and change keep the A402 design and the existing mailer (lib/mailer.ts, Resend over HTTPS); only the line that writes the password changes, from Supabase to accounts.

- Partner invites keep the A402 code flow (no link that can be forwarded). The invite no longer creates a Supabase account; it creates an accounts row with no password (or finds the existing one by email) and the account_links row.

- The staff invite (inviteUserByEmail) is replaced by the existing mailer with a plain "you were added to … on ZapTill" message; staff still sign in with a PIN.

## One-time codes and TOTP

Kept exactly (A391): emailed codes, authenticator-app TOTP, trusted devices, the admin portal's switch per client, LOGIN_OTP=off as the emergency switch. Nothing of it depends on Supabase. (TOTP is already built — it is not a "later" item.)

## Cookie or bearer for the dashboards

At the cut-over: unchanged — bearer tokens. Changing the token transport on the same night as the server would add risk for no immediate gain. After the move (recommended, within a month): the dashboard's refresh token moves to an HttpOnly; Secure; SameSite=Strict cookie on api.zaptill.co.ke, path /api/auth/refresh, and the access token lives only in memory. app., admin., every client address and api. are one site (zaptill.co.ke), so the cookie works with credentials: 'include' and Access-Control-Allow-Credentials for the allowed origins (CORS_ORIGINS, TENANT_ROOT_DOMAIN). The refresh endpoint is the only cookie-authenticated route, it checks Origin against the same list, and SameSite=Strict stops cross-site use — so CSRF stays closed. A stolen localStorage (XSS) then yields at most a 15-minute access token, not a 30-day refresh token. Tills, the branch server and the web POS's till-like sessions keep bearer tokens.

## Several businesses, partners, client addresses

- An owner of several businesses: unchanged — resolveOwnerBusinesses answers 409 MULTIPLE_BUSINESSES with the list and the dashboard asks (BUG-18).

- Partners: resolvePartnerSignIn and checkPartner read account_links instead of app_metadata; everything else in lib/webPartners.ts stays.

- Client addresses (A378): the tenant is still looked up before the password is checked, and on a client's address only that business opens (findTenant, ownedTenantBusiness).

- One email can be an owner in one business and a partner in another: one accounts row, one owner relation, one partner link — the same as one Supabase account today.

## Dashboard changes (removes @supabase/supabase-js from the dashboard)

| File | Change |
| --- | --- |
| src/lib/supabase.ts | deleted (VITE_SUPABASE_URL, VITE_SUPABASE_ANON_KEY gone) |
| src/context/AuthContext.tsx | the session is "a ZapTill token is held and /api/auth/session answers"; sign-out clears ZapTill tokens and calls /api/auth/logout |
| src/lib/api.ts | getAuthHeader uses only the ZapTill token |
| src/pages/LoginPage.tsx | step 3 (the second, Supabase sign-in) removed |
| src/pages/ForcePasswordChangePage.tsx | the Supabase re-sign-in removed |
| src/pages/OnboardingPage.tsx | retired (clients are created in the admin portal) or moved to the API, including the logo upload (POST /api/business/logo, stored as the branding logos are) |
| src/pages/OverviewPage.tsx | the Realtime channel replaced by the existing 60-second refresh, or by a web session on the A531 push channel (a doorbell, then a read) — which also works for partners, who get nothing from Realtime today |

This step can ship on dev before the move (it only stops using the Supabase browser session), which takes risk off the cut-over night.

# 3. Server changes

| File | Change |
| --- | --- |
| new lib/accounts.ts | findAccountByEmail, verifyPassword (dummy hash, re-hash on upgrade), setPassword, createAccount, setEmail, disableAccount, accountEmail(id), partner links |
| lib/supabase.ts | authClient removed |
| routes/auth.ts | /login and /password/change verify with accounts; /refresh reads the email from accounts |
| lib/passwordReset.ts | setOwnerPassword writes accounts; emails read from accounts; links from account_links |
| lib/webPartners.ts | metaLinks / withMetaLink read and write account_links |
| routes/staff.ts | invite and revoke use accounts + account_links; staff invite email through the mailer |
| routes/admin.ts | create client → createAccount; change owner email → setEmail |
| routes/onboarding.ts | retired, or accepts a ZapTill token |
| jobs/* (5 files), lib/ownerBusiness.ts | accountEmail(id) instead of getUserById |
| middleware/auth.ts | the Supabase-token branch and SUPABASE_JWT_SECRET removed; kid and session_version checks added |

Behind one flag during the build: AUTH_PROVIDER=supabase (today's behaviour, the default) or zaptill. One module (lib/accounts.ts) has both implementations, so every route calls the same function whichever is on.

# 4. Moving the existing accounts

- Check the hash format first, on dev, then on production (the owner runs it in Supabase's SQL editor; it prints no hash):
select left(encrypted_password, 4) as prefix, count(*) from auth.users group by 1;
Expected: $2a$ for every account that has a password, and empty for invitees who never set one. Anything else (no rows expected) is reset by code after the move.

- Export only the needed columns (id, email, encrypted_password, email_confirmed_at, created_at, updated_at, last_sign_in_at, banned_until, deleted_at, raw_app_meta_data) with \copy … to 'accounts.csv' csv header, run by the owner. The file holds password hashes: copy it to the server over SSH only, load it, delete it (shred -u). Never in git, email or chat.

- Load into accounts (ids preserved), and raw_app_meta_data -> 'zaptill_partner' into account_links (each pair checked against business_settings.web_partners; a link without a grant is dropped, as it opens nothing today either).

- Test with the dev data: every dev account signs in with its usual password; a test account with a known password is compared with bcrypt.compare before and after.

- First sign-in after the move: the same email and password work; the session the browser already holds keeps working (the same JWT_SECRET, the same refresh_tokens rows), so most people notice nothing. Only the Supabase browser session is gone, and with § 2's dashboard change nothing needs it.

- No hash, or a bad one: "Forgot password?" sends the A402 code. The admin portal's reset (super admin) still works.

# 5. Security review checklist (OWASP ASVS 4.0, level 2 items that apply)

☐  V2.1 Passwords: minimum length (10 or 12), 72-byte limit stated, no composition rules, common-password list, paste allowed, change requires the current password (A568 ✓).

☐  V2.2 Anti-automation: per-address and per-account limits (A494/A505 ✓), durable account lock, the account told of a lock (A507 ✓), no user enumeration in sign-in, forgot and invite answers.

☐  V2.4 Credential storage: bcrypt cost ≥ 10 (12), unique salt per hash (built in), dummy-hash timing.

☐  V2.5 Recovery: codes 6 digits, 15 minutes, 5 tries, single use, separate hash domain from sign-in codes (A402 ✓); all sessions revoked after a reset ✓; a notice to the account after a change.

☐  V2.7/2.8 Second step: emailed code and TOTP (A391 ✓), the code bound to the sign-in attempt, TOTP secret encrypted at rest (APP_ENCRYPTION_KEY).

☐  V3.2/3.3 Sessions: new session id at sign-in ✓, refresh rotation and replay detection ✓, sign-out revokes server side ✓, absolute lifetime 30 days ✓, revocation on password/email change (session version — new), sign out everywhere (new).

☐  V3.4 Cookies (after the cookie step): HttpOnly, Secure, SameSite=Strict, host-only on api., narrow path.

☐  V3.5 Tokens: algorithm pinned (HS256 only ✓), kid and rotation (new), tokenType checked (access vs refresh) ✓.

☐  V4 Access control: tenant checks in the API unchanged ✓; partner link needs both records ✓; client address checked before the password ✓.

☐  V6 Secrets: JWT_SECRET, JWT_KEYS, ADMIN_JWT_SECRET, OTP_PEPPER, APP_ENCRYPTION_KEY only in the server's env file; at least 32 random bytes each.

☐  V7 Logging: the audit entries in § 2, never a password, code, token or hash; failed sign-ins logged with the masked email (maskEmail).

☐  V8 Data: the accounts export handled as a secret (§ 4); accounts reachable only by the service role.

☐  V13 API: the auth routes keep validateLoose schemas, JSON only, sizes capped.

☐  V14 Config: helmet ✓; CORS list unchanged; HTTPS only (Caddy, HSTS on api., app., admin.).

# 6. Test plan

- Unit tests (tests/*.test.mjs, the house style): verifyPassword against a real imported-format $2a$10$ hash and a $2b$12$ hash; re-hash on upgrade; dummy-hash path for an unknown email; 72-byte rule; password policy; account lock and unlock times; kid selection and an old key accepted, a removed key refused; session_version refusal; partner link requires both records (each missing alone refused); account import mapping (ids kept, partner links filtered by grant).

- HTTP tests (like tests/auth-hardening.test.mjs, partner-login-a550.test.mjs, password-reset.test.mjs, login-otp.test.mjs) run with AUTH_PROVIDER=zaptill: owner sign-in, 409 MULTIPLE_BUSINESSES, client address refusal, partner sign-in and renewal, revoked partner gets the wrong-password answer word for word, forgot/reset revokes sessions, forced change, second step, sign out everywhere, the admin's create / change email / reset.

- Source checks: with the flag at zaptill, no auth.admin., signInWithPassword, auth.getUser or SUPABASE_JWT_SECRET is reachable (a test that fails if one is added back); the dashboard bundle contains no supabase string.

- Mutation checks: for each guard (timing dummy, lock, partner grant, link, tenant, session version, kid), flip it in a copy and confirm a test fails — as the A494/A550 suites already do.

- Manual, on the VPS dev: owner, partner and admin sign-ins with real dev accounts; a reset by code; a forced change; a till renewing through the change (tills are never affected).

- Full CI step set after every step (ci.yml, with the sqlite driver on NODE_PATH), as for the shared-components branch.

# 7. Rollout

Recommended: build behind the flag, switch at the VPS cut-over (not a long dual-run). A dual-run in which both Supabase Auth and ZapTill accept passwords would need every password change written to both stores and kept in step; that is more moving parts than it saves. Instead:

- accounts and account_links tables (a migration safe on Supabase and the VPS; unused while the flag is supabase), and the import script. (week 0)

- Server side behind AUTH_PROVIDER, every test above. (weeks 0–1)

- Dashboard without the Supabase browser session (§ 2 table) — works with either provider, so it can go to dev and production before the move. (week 1)

- VPS dev with AUTH_PROVIDER=zaptill on the imported dev accounts; a week of use. (weeks 1–2)

- Production: the flag is zaptill from the first minute on the VPS (accounts imported in the freeze window, with the database). Supabase Auth is never used again.

- Fallback on the night: if step 4 has not passed its checkpoint, production moves with the GoTrue container (docs/VPS-MIGRATION-PLAN.md § 10) and the flag stays supabase; the switch to zaptill follows on the VPS a week later, after importing accounts from GoTrue's database on the same server (no Supabase involved).

- After the move: the cookie step (§ 2), the sessions page, and removal of the flag and the Supabase branch of the code.

How it fits the branch. The work is done on shared-components like the rest, in its own commits, and tested on the VPS dev environment, which runs that branch. The branch's rules apply: no behaviour change for the people using ZapTill (same sign-in pages, same answers), the full CI step set after every step. Because the move to production is made from dev's code, steps 1–3 are taken to dev on their own (they are self-contained and switched off by default) once tested, without waiting for the whole branch.